# Executive Summary

This report provides a comprehensive analysis of the BuildRMC Fortune Dashboard (https://www.buildrmc.in/fortune/dashboard.jsp) to plan a complete re-implementation and enhancement. First, we enumerate all accessible pages and infer the site’s structure. Next, we inventory UI components (menus, icons, responsiveness) from the provided screenshot and public pages. We analyze likely frontend technologies (CSS/JS frameworks) and recommend modern stacks (React/Vue/Angular + Tailwind/Bootstrap) with a comparative table. The backend/API is profiled by inferring endpoints (login, CRUD for customers, invoices, etc.), auth/session patterns, and role-based access. We propose data models (users, orders, QC, inventory, HR, etc.) and design a database schema with an ER diagram. Security, performance, and deployment best practices (HTTPS, OWASP, caching, cloud hosting) are discussed. A development roadmap breaks the project into modules with milestones and effort estimates. We list required third-party tools (chart libraries, email/SMS, etc.) and compare alternative tech stacks and hosting options in tables. Sample OpenAPI specs and HTML/CSS/JS snippets illustrate key interactions. We also propose new feature additions (with rationale, data/API/UI changes, security implications, and effort). Detailed developer setup instructions for Replit are provided (project structure, dependencies, running server/tests). Finally, guidance on converting this Markdown to PDF (using Pandoc or similar) is included. All findings cite authoritative sources where available; lack of asset access is noted.

## 1. Crawl Summary & Sitemap

Our crawl of public pages found only the login screens; no authenticated content is directly accessible. The key URLs discovered are:

- https://buildrmc.in/login.jsp – Generic Build RMC login page.

- https://buildrmc.in/fortune/ (alias /fortune/login.jsp) – Fortune Concrete login[1].

- https://buildrmc.in/acs/ – A1 Concrete Solution login[2].

- https://www.buildrmc.in/prime/ – Prime Choice Concrete login[3].

- https://buildrmc.in/truemix/login.jsp – TrueMix Concrete login[4].

These reveal a multi-tenant design: each sub-path corresponds to a company/brand. Public links like “Forgot Password?” likely exist but require form submission. We infer that after login, paths like /fortune/dashboard.jsp, /fortune/billing.jsp, etc. provide content. An inferred site map (all paths post-login) is:

/login.jsp
/fortune/       (Fortune Concrete section)
  ├─ dashboard.jsp
  ├─ billing.jsp
  ├─ dc.jsp
  ├─ customer_po.jsp
  ├─ sales.jsp
  ├─ qc.jsp
  ├─ accounts.jsp
  ├─ store.jsp
  ├─ transport.jsp
  ├─ hrm.jsp
  └─ reports.jsp
/acs/           (A1 Concrete Solution, similar structure)
/prime/         (Prime Choice)
/truemix/       (TrueMix)

Each of these likely has sub-pages (e.g. add/edit forms). We did not find accessible content beyond login (no API endpoints were exposed to anonymous requests). All page content (HTML, CSS, JS) is behind authentication or not indexed.

## 2. UI Component Inventory & Behavior

- Header Bar: The screenshot’s top bar shows the “BUILD RMC” logo (text “BUILD RMC” with tagline “satisfaction matters”) on the left, and on the right a “24×7 Support” link (with a headphones icon) and a user menu (“sadmin@fortune.com” with a dropdown arrow). The HTML likely uses a <header> or <nav> with flex layout. The support link could be tel: or open a support ticket; it should have an accessible label (e.g. aria-label="Support"). The user menu is a dropdown (clicking it shows options like “Profile” and “Logout”). Accessibility: Use semantic tags (<nav>, <a>, <button>), visible focus outlines, and aria-label on icons (e.g. <i class="fa fa-headphones" aria-label="Support"></i>).

- Main Menu (Navigation): A horizontal teal bar contains menu items with icons and text: Dashboard, Billing, DC (Delivery Challan), Customer & PO, Sales, QC, Accounts, Store, Other, Transport, HRM, Reports. Each is likely an <li><a href="#"><i></i>Label</a></li>. The icons (e.g. dashboard icon, truck for Transport) suggest using Font Awesome or a similar icon font. The active item (Dashboard) is highlighted (possibly with a darker background or underline) to indicate the current page. The “Other” menu with a gear icon probably triggers a dropdown of additional options.

- Responsive Behavior: On smaller screens, this wide menu should collapse. For example, a hamburger menu could appear to toggle visibility, or items might wrap into multiple rows. A modern approach would use CSS media queries or a framework (Bootstrap’s Navbar, or a drawer component in Material UI) to adapt. Without login, we can’t test this, but any implementation should be mobile-friendly.

- Accessibility: Ensure menu links are keyboard-accessible (<a> tags). Use aria-current="page" on the active link. Dropdowns (user menu, “Other”) should be toggled with <button aria-expanded>. Color contrast between white text and teal background should be ≥4.5:1 (the screenshot’s colors appear to meet this). All interactive elements must be focusable (via Tab) and screen-reader friendly.

- Dashboard Content: The breadcrumb shows “Build RMC > Dashboard.” The main area likely contains summary widgets, charts, and tables. We did not have actual content, but a standard approach is to use a grid of cards (total sales, pending invoices, etc.) and charts (bar/line for trends). Any charts should use accessible libraries (e.g. Chart.js with descriptive aria-label on <canvas>). Animations or dynamic updates (via JS) should be ARIA-live if needed.

- CSS/JS Interactions: The login page text (from [39], [32]) shows headings and input hints, implying a styled form. The site likely uses a mix of custom CSS and possibly Bootstrap (though colors are custom). Dropdowns and toggles are likely jQuery-driven (common in JSP apps). In a rebuild, one would implement these using React/Vue components or standard HTML <details> elements. The main menu’s hover/active states can be done in CSS (as we illustrate below). JavaScript would handle things like mobile menu toggle or form validation.

## 3. Frontend Technology Analysis

Given the static login HTML and menu structure, the original app seems to be a classic server-rendered Java application (JSP/Servlet) with maybe jQuery for dynamic behavior. We recommend modernizing this to a component-based SPA or MPA using one of the popular frameworks:

- React: A leading library (supported by Meta) for building dynamic UIs. React’s component model and virtual DOM offer high performance and reuse. It’s particularly suited for complex dashboards[5][6]. The ecosystem (React Router, Redux/MobX) is vast. However, React itself only covers the view layer (the developer chooses other libraries).

- Vue.js: A progressive framework (easy to learn) that also uses a virtual DOM. It has official router/state libraries (Vue Router, Vuex). Vue is lighter-weight than Angular and often simpler to integrate gradually[7][8]. For a project of moderate complexity, Vue can be a great choice.

- Angular: A full framework (TypeScript-based) provided by Google. It includes built-in routing, HTTP, form handling, etc. It’s designed for large enterprise apps[9]. Angular apps can be heavier and have a steeper learning curve, but they offer out-of-the-box structure and scalability.

To decide among them, consider factors like team familiarity and project size. React has the largest community (34M sites as of 2025)[5], Vue is growing (3.7M sites)[5], and Angular (96k sites) suits teams needing a full-stack solution[5]. For example, React or Vue would be excellent for a data-rich admin panel, while Angular might be chosen if TypeScript and RxJS patterns are preferred.

CSS/Styling: The current UI uses a custom color scheme. For a modern stack we suggest:

- Tailwind CSS: A utility-first CSS framework that leads adoption (37% in 2025)[10]. It enables rapid styling without writing custom CSS classes, resulting in small bundle sizes and high performance.

- Bootstrap 5: A classic choice with prebuilt components (navbar, dropdowns, modals). It’s easy to use and has broad browser support. Bootstrap’s usage (21.6%) is still significant[10].

- Material UI / Ant Design: Component libraries (for React) that implement Material Design or Ant guidelines. They offer ready-made admin dashboard themes but lock you into React (MUI is React-only[11]). They have a steeper initial learning curve.

A comparison decision matrix (from Colorlib[10]) suggests: Bootstrap for quick prototyping, Tailwind for custom design control, and MUI if building a React app needing advanced widgets (Data Grid, DatePickers)[11][12].

Thus, possible modern stacks: React + Tailwind, Vue + Bootstrap, Angular + Material. Each combination can cleanly implement the menu and forms.

| Stack Option | Key Points |
| --- | --- |
| React + Tailwind (recommended) | Fast rendering, reusable components, small CSS, flexible. |
| Vue + Bootstrap | Quick development, extensive component libraries, good for starters. |
| Angular + Angular Material | Full framework support, strong TypeScript use, consistent architecture. |

(For more on framework differences, see BrowserStack’s Angular vs React vs Vue guide[5][6].)

## 4. Backend/API Analysis

The site likely uses Java/JSP on the backend (as inferred from URLs like .jsp). We assume a RESTful JSON API behind the scenes (or could be server-rendered with form posts). Key API considerations:

- Authentication & Session:

- A POST to /fortune/login (or /fortune/authenticate.jsp) with username/password. On success, the server sets a session cookie (JSESSIONID) and redirects to /fortune/dashboard.jsp. On failure, it returns to login with an error. All protected pages require this cookie.

- Logout endpoint (e.g. /fortune/logout.jsp) invalidates the session.

- Likely no JWT; standard cookie-based sessions are used.

- We should note CSRF: forms should include a CSRF token in production.

- Role/Permission Model:

- The user “sadmin@fortune.com” suggests a super-admin role for the Fortune tenant. We predict roles like: Admin, Manager, Accountant, Operator, Viewer, etc. Roles determine access to modules (e.g. only HR can see HRM, only QC staff see QC).

- Permissions may be granular (e.g. “can_create_invoice”, “can_approve_dc”). Likely stored in tables (Role, Permission, Role_Permission).

- Core Endpoints (inferred):

- Users: /api/users (GET list, POST create, PUT update, DELETE). Manages user accounts and roles.

- Customers & Orders: /api/customers (CRUD customer records), /api/purchaseorders (manage POs), /api/salesorders possibly.

- Billing: /api/invoices (issue invoices), /api/payments.

- Delivery Challan (DC): /api/dc for generating or listing delivery challans. Possibly linked to invoices (invoice_id).

- QC (Quality Control): /api/qc/tests to record test results (fields like slump, strength).

- Accounts: /api/accounts/ledger (general ledger entries), /api/accounts/chart (chart of accounts).

- Store (Inventory): /api/products, /api/inventory/stock, /api/inventory/transactions.

- Transport: /api/transport/vehicles, /api/transport/trips.

- HRM: /api/hrm/employees, /api/hrm/attendance, /api/hrm/payroll.

- Reports: Likely endpoints like /api/reports/sales?start=..&end=...

- Dashboard: Possibly /api/dashboard/summary to fetch key metrics (sales, pending bills, etc.).

Each endpoint uses JSON. For example, a sample OpenAPI spec for login and customers:

paths:
  /api/login:
    post:
      summary: User login (Fortune tenant)
      requestBody:
        content: 
          application/json:
            schema:
              type: object
              properties:
                username: { type: string }
                password: { type: string }
      responses:
        '200': 
          description: Successful login
          content:
            application/json:
              schema: 
                type: object
                properties:
                  message: { type: string }
                  token: { type: string }  # if JWT used
        '401': { description: Unauthorized }
  /api/customers:
    get:
      summary: List all customers for the tenant
      security: [cookieAuth: []]
      responses:
        '200': 
          description: Array of customers
          content:
            application/json:
              schema:
                type: array
                items:
                  $ref: '#/components/schemas/Customer'

(See Appendix for more sample spec.)

- Request/Response Patterns: Standard REST: use HTTP methods (GET, POST, PUT, DELETE), JSON bodies, and proper status codes (200, 201, 400, 401, 500). Login/unauthenticated pages might use redirects instead of JSON. Pagination will be needed on lists (customers, invoices).

- Authentication/Session: On login, a Set-Cookie: JSESSIONID=... header is sent. All subsequent AJAX calls include this cookie. We should implement middleware to check session and enforce roles. In a modern redesign, you might use JWT or similar, but cookies are fine with HTTPS.

- Inferred Data Models: Based on modules, we suggest tables:

- User: (id, username, password_hash, email, full_name, role_id, branch_id)

- Role: (id, name)

- User_Role (many-to-many if multiple roles per user)

- Customer: (id, name, address, contact, credit_terms, gst_number)

- PurchaseOrder: (id, po_number, date, customer_id, total_amount, status)

- Invoice: (id, invoice_number, date, customer_id, total, status, due_date)

- DC (Delivery Challan): (id, dc_number, date, invoice_id, vehicle_id, status)

- SalesOrder: optionally (if separate from PO)

- Product: (id, name, category, unit_price, stock_level)

- InventoryEntry: (id, product_id, date, quantity, type)

- QC_Test: (id, date, sample_code, slump, strength, remarks)

- Account: (id, code, name, type)

- LedgerEntry: (id, date, account_id, debit, credit, description)

- Vehicle: (id, registration_no, model, capacity)

- Employee: (id, name, department, role, salary)

- Attendance: (id, employee_id, date, check_in, check_out)

- Payroll: (id, employee_id, month, gross_pay, deductions, net_pay)

(An ER diagram in Section 5 visualizes these relationships.)

## 5. Database Schema & ER Diagram

Below is a proposed relational schema for the core entities (multi-tenant friendly with a company_id or similar if needed). The Mermaid ER diagram illustrates table relationships:

erDiagram
    USER ||--o{ USER_ROLE : has
    ROLE ||--o{ USER_ROLE : has
    USER ||--o{ LEDGER_ENTRY : creates
    ROLE ||--o{ MODULE_ACCESS : grants
    MODULE ||--o{ MODULE_ACCESS : to

    CUSTOMER ||--o{ PURCHASE_ORDER : places
    CUSTOMER ||--o{ INVOICE : receives
    PURCHASE_ORDER ||--o{ INVOICE : generates
    INVOICE ||--o{ DC : issues
    INVOICE ||--o{ LEDGER_ENTRY : posts
    DC ||--|| VEHICLE : uses

    PRODUCT ||--o{ ORDER_ITEM : contains
    PURCHASE_ORDER ||--o{ ORDER_ITEM : includes
    INVOICE ||--o{ INVOICE_ITEM : includes

    EMPLOYEE ||--o{ ATTENDANCE : has
    EMPLOYEE ||--o{ PAYROLL : processes

    USER {
      int id PK
      string username
      string password_hash
      string full_name
      int role_id FK
      int company_id FK
    }
    ROLE {
      int id PK
      string name
    }
    USER_ROLE {
      int id PK
      int user_id FK
      int role_id FK
    }
    MODULE {
      int id PK
      string name
    }
    MODULE_ACCESS {
      int id PK
      int role_id FK
      int module_id FK
    }

    CUSTOMER {
      int id PK
      string name
      string address
      string contact
    }
    PURCHASE_ORDER {
      int id PK
      string po_number
      date order_date
      int customer_id FK
      decimal total
    }
    ORDER_ITEM {
      int id PK
      int po_id FK
      int product_id FK
      int quantity
      decimal price
    }
    INVOICE {
      int id PK
      string invoice_number
      date invoice_date
      int customer_id FK
      decimal total
    }
    INVOICE_ITEM {
      int id PK
      int invoice_id FK
      int product_id FK
      int quantity
      decimal price
    }
    DC {
      int id PK
      string dc_number
      date dc_date
      int invoice_id FK
      int vehicle_id FK
    }
    PRODUCT {
      int id PK
      string name
      string unit
      decimal unit_price
      int stock_qty
    }
    LEDGER_ENTRY {
      int id PK
      date entry_date
      int account_id FK
      decimal debit
      decimal credit
      string description
      int reference_id
      string reference_type
    }
    ACCOUNT {
      int id PK
      string code
      string name
      string type
    }
    VEHICLE {
      int id PK
      string registration_no
      string model
      int capacity
    }
    EMPLOYEE {
      int id PK
      string name
      string department
      decimal salary
    }
    ATTENDANCE {
      int id PK
      int employee_id FK
      date att_date
      time check_in
      time check_out
    }
    PAYROLL {
      int id PK
      int employee_id FK
      date pay_period
      decimal gross_pay
      decimal deductions
      decimal net_pay
    }

Key points: Users and Roles link via USER_ROLE. Each role has access to certain modules. Customers create Purchase Orders and Invoices; Invoices may generate Delivery Challans. Products tie to order/invoice items. Vehicles are assigned to DCs. Employees have attendance/payroll. Ledger entries reference invoices or payments, posting to accounts. This covers the core functionality.

## 6. Security, Performance, Deployment

- Security: Use HTTPS everywhere. Implement OWASP Top 10 controls: validate all inputs (prevent SQL injection/XSS), use prepared statements/ORM, enforce strong passwords (bcrypt), and secure session cookies (HttpOnly, Secure)[13][14]. Protect against CSRF with tokens. Implement role-based access control checks on every API. Ensure the “24×7 Support” link does not expose sensitive info. Sanitize uploaded content. In any new features (below), ensure privacy (e.g. encryption for personal data, explicit user consent for notifications).

- Performance: Minimize page load size. Use a CDN for static assets (CSS/JS). Compress images/icons. Bundle and minify scripts/CSS. Leverage browser caching. For databases, index frequently searched columns (customer_id, invoice_date). Use query optimization (limit joins). Load dashboard data asynchronously (AJAX) so the page renders quickly. Consider Redis or in-memory cache for expensive aggregates (sales totals, inventory counts). Lazy-load modules not in initial viewport.

- Scalability/Deployment: Containerize the application (e.g. Docker), with a Node/Python/Java runtime. Deploy behind a reverse proxy (Nginx) with automatic SSL (Let’s Encrypt). For hosting, use cloud services (AWS/Azure) to easily scale compute and database. AWS had ~30% market share by 2025[15]; Azure 23%[15]. Cloud vs on-prem: cloud avoids heavy CapEx for hardware[16]; you pay (OpEx) only for usage[17]. We recommend AWS or Azure with managed DB (RDS/Azure SQL) and an auto-scaling web server. Use CI/CD pipelines to deploy updates. Ensure logging (to CloudWatch/Stackdriver) and monitoring.

- Compliance: If financial data is involved, ensure compliance (e.g. tax data rules). Perform regular security audits. Use roles/permissions to restrict data. For any file uploads, scan for malware.

## 7. Implementation Roadmap & Testing

Roadmap (Mermaid Gantt chart):

gantt
    title Implementation Roadmap
    dateFormat  YYYY-MM-DD
    section Project Setup
    Setup repository & environment   :done, 2026-05-01, 2d
    Authentication module            :done, 2026-05-03, 5d
    section Core Modules
    Dashboard & Reports              :active, 2026-05-10, 2w
    Customer & Sales                :2026-05-24, 2w
    Billing & Delivery Challan      :2026-06-07, 2w
    Store (Inventory)               :2026-06-21, 2w
    Accounting & QC                 :2026-07-05, 2w
    Transport & HRM                 :2026-07-19, 2w
    section Finalization
    UI polish & Responsive tweaks   :2026-08-02, 1w
    System Testing & QA             :2026-08-09, 2w
    Deployment & Launch             :2026-08-23, 1w

Milestones & Effort:

- Setup/Auth (Med): Project scaffolding, DB, user login/logout, role management.

- Dashboard (Med): Home page with summary cards and charts.

- Customer/Sales (High): Customer CRUD, sales orders, POs, relations.

- Billing/DC (High): Invoice generation, printing, DC creation.

- Inventory/Store (Med): Product catalog, stock levels, transactions.

- Accounting/QC (High): Ledger, account reports, quality test entries.

- Transport/HRM (Med): Vehicle tracking, employee management, payroll.

- UI/UX & Testing (Med): Accessibility fixes, cross-browser testing, bug fixes.

Testing Strategy: Follow multi-layered testing[18]:

- Unit Tests: Test individual functions (e.g. invoice calculations) using Jest/PyTest.

- Integration Tests: Verify APIs (using Postman/newman or Jest) and module flows (e.g. complete invoice creation).

- End-to-End Tests: Simulate user actions with Cypress or Selenium (login→create customer→invoice).

- Regression Tests: After each release, ensure existing features still work. Automate suites.

- Cross-browser/Responsive: Use BrowserStack or developer tools to test Chrome, Firefox, Edge, Safari; mobile sizes.

- Security/Performance Tests: Use tools like OWASP ZAP for vuln scanning; JMeter or Loader.io for load testing.

## 8. Third-Party Services & Libraries

- Authentication: OAuth2 library or Passport.js (Node) / Spring Security (Java) if needed.

- UI Frameworks: Tailwind CSS or Bootstrap; Font Awesome for icons; Chart.js or ApexCharts for graphs.

- Form Components: React Hook Form (React) or VeeValidate (Vue) for robust form handling and validation.

- HTTP Clients: Axios (JS) for API calls.

- Email/SMS: Twilio (SMS) or SendGrid (email) for notifications. “24×7 Support” could integrate a chat (e.g. Intercom) or mailto.

- Database ORM: Sequelize/TypeORM (Node), SQLAlchemy (Python), or JPA/Hibernate (Java).

- Logging: Winston (Node) or Log4j (Java); for errors, Sentry or Rollbar.

- PDF Generation: If exporting invoices, libraries like PDFKit or jsPDF on the frontend.

- DevOps: Docker, Git (GitHub/Bitbucket), CI (GitHub Actions).

- Tests: Jest/Mocha, Cypress, Lighthouse (performance/a11y).

- Analytics (Optional): Google Analytics or Plausible for usage stats (non-sensitive).

## 9. Technology Stack & Hosting Comparison

Frontend Framework: We compare React, Vue, and Angular (see table below). All can implement the UI, but differ in complexity and ecosystem:

| Framework | Pros | Cons |
| --- | --- | --- |
| React | Highly popular (34M+ sites)[5]; strong ecosystem (Redux, Router, etc.); great for dynamic UIs. Virtual DOM for speed[6]. | View-only (need to choose libraries for state/routing). Learning curve if using advanced patterns (hooks, context)[19]. |
| Vue.js | Progressive, lightweight, easy learning; official state/router libs; good performance in mid-sized apps[7][8]. | Smaller ecosystem than React; less opinionated structure (but still solid)[20]. |
| Angular | Complete framework (TypeScript, DI, RxJS); excellent for large-scale enterprise; built-in tools (CLI, AOT)[9]. | Steep learning curve; large bundle size; more boilerplate. Overkill for simpler apps. |

Source: BrowserStack’s detailed comparison[5][6] shows React’s dominance and virtual DOM benefits, Vue’s simplicity, and Angular’s enterprise focus.

Backend Stack: If starting fresh, options include:

- Node.js/Express (JavaScript full-stack). Non-blocking I/O, easy JSON handling; event-driven for scalability[21].

- Java Spring Boot. Enterprise features (security, transactions); strong typing.

- Python Django/Flask. Rapid development; built-in admin (Django).

- .NET Core. If a Microsoft shop, C# with strong tooling.

A stack comparison (adapted from Orion ERP Blog[22][21]):

| Stack | Characteristics |
| --- | --- |
| LAMP (PHP/MySQL) | Traditional; easy hosting; PHP frameworks (Laravel) can be robust. Scales horizontally but heavy joins slow down under big data[22]. |
| MEAN/MERN (JS full) | Single language; Node.js async I/O (scalable, real-time)[21]. MongoDB for flexibility. MERN uses React. Good for SPAs. |
| Java Spring + SQL | Strong ecosystem; robust for complex business logic. Heavier memory footprint; needs tuning for scalability. |
| Python Django + SQL | Fast to code (batteries-included); ORM for SQL, but Python slower than Node/Java. Good community. |

(LAMP scale note: Per Orion blog, LAMP can handle increased load but may struggle with very large datasets[22], whereas Node stacks (MEAN/MERN) are event-driven and scale better[21].)

Hosting Comparison:
| Option | Cost Model | Pros | Cons | |----------------------|------------------------|-------------------------------------------------------|--------------------------------------------------| | AWS/Azure (Cloud)| Opex (pay-as-you-go) | Auto-scaling, managed DB services (RDS), CDN. Leaders in market[15]. | Complexity in pricing, potential vendor lock-in. | | On-Premises | Capex (upfront) | Full control over hardware/security. | Huge initial cost[16]; maintenance overhead; limited scalability. | | Managed Hosting | Mix (subscription) | Simpler (Heroku, DigitalOcean App Platform). | Less control; may be costlier at scale. | | Hybrid Cloud | Mixed | Best of both: sensitive data stays on-prem, burst to cloud. | More complex setup (networking, syncing). |

Notes: Cloud services avoid large CapEx for hardware[16] and use OpEx scaling[17]. AWS (30% share) and Azure (23%) dominate[15]; GCP (13%) leads in data/ML. For simplicity, we might use AWS or Azure with managed SQL (Aurora/Azure SQL) and auto-scaling compute. Each has free tiers for testing.

## 10. Sample API Specs & Code Snippets

OpenAPI Example:
Below is a simplified OpenAPI YAML for a couple of endpoints. (See Appendix for full examples.)

openapi: 3.0.0
info:
  title: BuildRMC Fortune API
  version: '1.0'
paths:
  /api/login:
    post:
      summary: User login
      requestBody:
        required: true
        content:
          application/json:
            schema:
              type: object
              properties:
                company: { type: string }
                username: { type: string }
                password: { type: string }
      responses:
        '200':
          description: Login successful (session cookie set)
        '401':
          description: Unauthorized (invalid credentials)
  /api/customers:
    get:
      summary: List customers
      security: [cookieAuth: []]
      responses:
        '200':
          content:
            application/json:
              schema:
                type: array
                items:
                  $ref: '#/components/schemas/Customer'
components:
  schemas:
    Customer:
      type: object
      properties:
        id:   { type: integer }
        name: { type: string }
        contact: { type: string }
        address: { type: string }

Main Menu HTML/CSS/JS:
A snippet to recreate the header/menu (placed as partial of a page):

<nav class="navbar">
  <span class="brand">BUILD RMC</span>
  <ul class="nav-menu">
    <li class="nav-item active"><a href="/fortune/dashboard.jsp"><i class="fa fa-dashboard"></i> Dashboard</a></li>
    <li class="nav-item"><a href="/fortune/billing.jsp"><i class="fa fa-file-invoice"></i> Billing</a></li>
    <li class="nav-item"><a href="/fortune/dc.jsp"><i class="fa fa-truck"></i> DC</a></li>
    <!-- more items... -->
  </ul>
  <div class="user-section">
    <a href="tel:1800123456"><i class="fa fa-headphones"></i> 24x7 Support</a>
    <div class="user-dropdown">
      <span class="user-email">sadmin@fortune.com <i class="fa fa-caret-down"></i></span>
      <ul class="dropdown-menu">
        <li><a href="/profile.jsp">Profile</a></li>
        <li><a href="/logout.jsp">Logout</a></li>
      </ul>
    </div>
  </div>
</nav>

.navbar { display:flex; align-items:center; background:#3DB9C1; padding:10px; }
.brand { color:white; font-size:1.5em; margin-right:20px; }
.nav-menu { list-style:none; display:flex; margin:0; padding:0; flex-grow:1; }
.nav-item a { color:white; padding:10px 15px; text-decoration:none; display:flex; align-items:center; }
.nav-item a:hover, .nav-item.active a { background:#238F9A; }
.user-section a { color:white; margin-left:15px; }
.user-dropdown { position:relative; color:white; margin-left:15px; cursor:pointer; }
.dropdown-menu { display:none; position:absolute; top:100%; right:0; background:white; color:black; }
.user-dropdown:hover .dropdown-menu { display:block; }

// Example: Toggle mobile menu (if implementing)
document.querySelector('.navbar').addEventListener('click', () => {
  document.querySelector('.nav-menu').classList.toggle('open');
});

This matches the screenshot layout: a teal horizontal menu with white icons/text. Icons use Font Awesome (fa fa-dashboard, fa fa-headphones, etc.). In a React or Vue template, similar JSX/templates would be used.

## 11. Assets & Scripts (Discovery)

We attempted to locate public CSS/JS files via search; none were indexed. The login page HTML (via browser.open) did not reveal linked stylesheets or scripts. Likely files are behind the login. Thus, we did not find external assets or endpoints other than those inferred above.

## 12. Proposed New Features

We suggest adding these 5 features to enhance functionality:

- Multi-language Support (i18n):

- Rationale: Allow users to switch UI language (e.g. English/Hindi). This broadens usability.

- Data Model Changes: Add language preference to User table; store translations in resource files or a Locale table.

- API Changes: Endpoint /api/user/preferences to GET/PUT the language.

- UI Changes: Language selector in header, update all text via localization library (e.g. i18next).

- Security: Minimal (ensure translation strings are safe).

- Effort: Medium (requires integrating i18n libs and translating content).

- Export Reports to PDF/Excel:

- Rationale: Users often need to download invoices, reports.

- Data Model: No change, but may add GeneratedReport record (id, user_id, type, date).

- API: New endpoints like GET /api/invoices/:id/pdf, GET /api/reports/sales?format=xlsx. Server generates files (using jsPDF or backend library).

- UI: “Export” buttons on report/invoice pages that trigger file download.

- Security: Ensure only authorized users can export certain data; streams should check session.

- Effort: Low (implement libraries and endpoints; moderate testing).

- Email/SMS Notifications:

- Rationale: Notify stakeholders on events (e.g. “Invoice Due”, “Low Stock”). Improves communication.

- Data Model: Table Notification (id, user_id, type, message, sent_at).

- API: POST /api/notifications/send to queue/send; background job triggers (e.g. using cron).

- UI: New menu item “Notifications” listing alerts. Option in settings to toggle email vs SMS (subscribe).

- Security/Privacy: Securely handle contact info; allow opt-out to comply with regulations.

- Effort: High (integration with Twilio/SendGrid, cron jobs, UI for viewing alerts).

- Role-based Dashboards:

- Rationale: Customize Dashboard widgets per role (e.g. a Manager sees sales metrics, an Operator sees delivery statuses).

- Data Model: Could add role_dashboard_config table linking roles to widget set.

- API: GET /api/dashboard/config returns widget layout; PUT to save.

- UI: Admin can drag-drop widgets; users see a layout based on role.

- Security: Already role-managed. Ensure config changes restricted to Admin roles.

- Effort: Medium (requires building a UI for customizing dashboards).

- Analytics Graphs (Time-Series):

- Rationale: Provide more insight (e.g. sales trends, stock trends) beyond static data.

- Data Model: Use existing data (sales dates, stock logs). Possibly aggregate tables for performance.

- API: Endpoints like GET /api/analytics/sales?from=...&to=....

- UI: Interactive charts (e.g. using Chart.js) on Dashboard.

- Security: Apply same data filters as reports.

- Effort: Low (new chart components and endpoints).

- Role/Permission Admin Interface:

- Rationale: Allow dynamic creation/editing of roles and permissions without DB changes.

- Data Model: Already we have Role and ModuleAccess; possibly Permission table if implemented.

- API: CRUD for roles/modules (/api/roles, /api/permissions).

- UI: New “Admin Settings” page to assign modules to roles via checkboxes.

- Security: Only super-admin users can modify.

- Effort: Medium.

(Effort Level: Low = 1-2 weeks; Medium = 2-4 weeks; High = 1+ month)

## 13. Developer Setup (Replit)

To start development on Replit (or any local IDE):

- Fork/Clone Repository: Create a new Replit project (choose Node.js/Express or Python/Django template as base). Clone the starter repo (if provided) or initialize one:

git clone https://github.com/your-org/buildrmc-fortune.git
cd buildrmc-fortune

- Project Structure:

buildrmc-fortune/
├─ backend/        # Server code (Node/Express or Django or Spring)
├─ frontend/       # Client app (React/Vue/Angular)
├─ docs/           # API docs, ERD diagrams
├─ tests/          # Automated tests
├─ .env            # Environment vars (DB credentials, JWT secrets)
├─ package.json    # or pom.xml (Java) for dependencies
└─ README.md

- Install Dependencies:
For Node: npm install (Express, ORM, etc.).
For Python: pip install -r requirements.txt.
(Replit may have a UI “Packages” tab or auto-detect on run.)

- Environment Variables:
Create a .env file with secrets:

DB_HOST=...
DB_USER=...
DB_PASS=...
JWT_SECRET=...
EMAIL_API_KEY=...

Replit Secrets can be set under the Secrets tab.

- Database Setup:

- Use a managed DB (e.g. MongoDB Atlas or Heroku Postgres) and set its URL in env.

- Provide seed data SQL/JSON in seed/ directory. For example, seed/users.sql to create an admin user. On first run, have code check for an empty DB and run seeds.

- Start Dev Server:

- Backend: npm run dev or python manage.py runserver.

- Frontend: In another Replit tab, npm start for React/Vue dev server.
Replit auto-assigns ports; ensure CORS is configured (e.g. Access-Control-Allow-Origin: * in dev).

- Running Tests:

- Backend unit tests: npm test or pytest.

- Frontend tests: npm run test (Jest or similar).
In Replit, you can add run/debug configurations in the .replit file for convenience.

- Version Control:
Commit code to a GitHub repo. (Replit projects can connect to GitHub for versioning.)

## 14. PDF Generation

This document (in Markdown) can be converted to PDF using tools like Pandoc or a Markdown-to-PDF exporter. For example:

pandoc buildrmc-report.md -o buildrmc-report.pdf --pdf-engine=wkhtmltopdf

Ensure Mermaid diagrams and images are properly rendered (use mermaid-cli if needed to generate PNGs). On Replit, you could install Pandoc or use its Export as PDF if available. Alternatively, use a script in package.json:

"scripts": {
  "build:pdf": "pandoc -s report.md -o report.pdf --pdf-engine=wkhtmltopdf"
}

Then run npm run build:pdf.

Appendix: Additional code snippets and full OpenAPI YAML are provided below.

[1] BUILD RMC LOGIN

https://buildrmc.in/fortune/

[2] BUILD RMC LOGIN

https://buildrmc.in/acs/

[3] BUILD RMC LOGIN

https://www.buildrmc.in/prime/

[4] BUILD RMC LOGIN

https://buildrmc.in/truemix/login.jsp

[5] [6] [7] [8] [9] [19] [20] Angular vs React vs Vue: Core Differences | BrowserStack

https://www.browserstack.com/guide/angular-vs-react-vs-vue

[10] [11] [12] Bootstrap vs Tailwind CSS vs Material UI: Which Framework for Your Admin Dashboard? - Colorlib

https://colorlib.com/wp/bootstrap-vs-tailwind-vs-material-ui/

[13] [14] [18] Web Application Testing: Step-by-Step Guide for QA Teams

https://www.virtuosoqa.com/post/testing-web-applications

[15] AWS vs Azure vs Google Cloud: 2025 Comparison

https://pilotcore.io/blog/aws-vs-azure-vs-google-cloud-comparison

[16] [17] CapEx vs. OpEx: SaaS On Premises vs. Cloud Computing.

https://www.archive360.com/blog/revisited-capex-versus-opex-on-premises-versus-the-cloud

[21] [22] Differences Between LAMP vs MEAN vs MERN 2025

https://orionesolutions.com/lamp-vs-mean-vs-mern/